CareerCopilot AI

Implementation Blueprint — Days 2 to 10

Single Source of Truth for Building & Deploying v1.0

AB Talks 60-Day Claude AI Challenge — Capstone Project

Tagline: Your AI-powered career companion for learning, interview preparation, and professional growth.

Purpose of this document: This is the single source of truth for building CareerCopilot AI from Day 2 (setup) through Day 10 (deployment). Each day is self-contained: if a fresh AI conversation starts on any given day, pasting that day's section plus the PRD gives enough context to continue building without re-planning.

Locked Technical Direction (do not change mid-build):

- Frontend: HTML/CSS/JavaScript (vanilla, or lightweight React if comfortable) — modern SaaS-style UI

- Backend: Node.js + Express

- AI: Google Gemini API (free tier) via REST calls from backend

- Storage: Browser localStorage (no database, no login)

- Hosting: Frontend on Netlify or Vercel (free), Backend on Render (free tier)

- Version Control: GitHub, commit at the end of every day

# DAY 2 ADDENDUM — Finalized Technical Design (Added After Day 2 System Design Session)

The following decisions are now locked and must be used exactly as written in Days 3–10. Full detail lives in `docs/ARCHITECTURE.md`, `docs/SCHEMA.md`, `docs/API.md`, `docs/UI-WIREFRAMES.md`, and `docs/PROJECT-STRUCTURE.md` in the repository — read those first if starting a fresh AI conversation on any later day.

Finalized API endpoints (implement exactly these, see `docs/API.md` for full request/response contracts):

- `GET /api/health`

- `POST /api/roadmap`

- `POST /api/interview/question`

- `POST /api/interview/evaluate`

- `POST /api/interview/summary`

Finalized localStorage keys (use exactly these names, see `docs/SCHEMA.md` for full field definitions):

- `cc_selected_role`

- `cc_roadmap_data_<role>`

- `cc_roadmap_progress_<role>`

- `cc_interview_history`

- `cc_user_preferences`

Finalized screen list and filenames (see `docs/UI-WIREFRAMES.md`):

- `index.html` (Landing), `role-select.html`, `roadmap.html`, `interview.html`, `dashboard.html`

Finalized folder structure (see `docs/PROJECT-STRUCTURE.md`): `server/routes/` holds `roadmap.js` and `interview.js`; `server/prompts/` holds `roadmapPrompt.js` and `interviewPrompts.js`. A `docs/` folder now exists at the repo root holding all Day 2 design documents.

Cross-cutting error convention (see `docs/API.md`): every non-2xx API response returns `{ "error": "<code>", "message"?: "<string>" }`. Days 4–6 frontend fetch logic should handle errors generically using this shape.

No scope changes were introduced — this addendum formalizes decisions that were already implied by the original Blueprint into precise, implementation-ready detail.

# DAY 3 ADDENDUM — Foundation Build & Gemini Model Resolution (Added After Day 3 Session)

Day 2's coding tasks (environment setup, dependencies, Gemini connection, Hello World) were deferred to this Day 3 session since Day 2 was fully occupied by system design. All of Blueprint "Day 2"'s original tasks are now complete; Days 4 onward proceed exactly as originally planned, one day later than the original numbering implied — no scope was lost.

Critical finding for Days 4–5 (prompt/AI work): The Gemini model name is `gemini-flash-latest`, not `gemini-1.5-flash` as referenced in earlier planning. Three other model names (`gemini-1.5-flash`, `gemini-2.5-flash`, `gemini-3.6-flash`) all returned 404 errors before the correct configuration was found by generating a live quickstart snippet from Google AI Studio. Authentication uses the `X-goog-api-key` header, not a `?key=` URL parameter. Full debugging trail in `docs/ENVIRONMENT.md`.

Action for Day 4–5: When writing `server/prompts/roadmapPrompt.js` and `server/prompts/interviewPrompts.js`, copy the exact fetch pattern (model name + header auth) from `server/routes/testGemini.js` rather than re-deriving it. If Gemini returns a 404 again at any point, do not guess a new model name — re-run `curl "https://generativelanguage.googleapis.com/v1beta/models?key=YOUR_KEY"` or regenerate the AI Studio quickstart first.

Foundation completed today: Express server (`server/index.js`), working Gemini connection (`server/routes/testGemini.js`), Hello World frontend (`client/index.html`, `style.css`, `script.js`) with live backend connectivity confirmation. Full-stack request flow verified working end to end.

# DAY 4 ADDENDUM — AI Roadmap Feature Complete (Added After Day 4 Session)

`POST /api/roadmap` built and verified exactly per `docs/API.md` contract, including in-memory per-role caching. Frontend `role-select.html` and `roadmap.html` fully wired: role selection saves to `cc_selected_role`, roadmap fetches/caches to `cc_roadmap_data_<role>`, and milestone checkboxes persist to `cc_roadmap_progress_<role>` — all three localStorage keys confirmed working via DevTools inspection. No deviation from `docs/SCHEMA.md`.

# DAY 5 ADDENDUM — Mock Interview Backend Complete (Added After Day 5 Session)

All three interview endpoints (`/api/interview/question`, `/evaluate`, `/summary`) built, tested independently via terminal, and verified matching `docs/API.md` exactly. Reused the same model/auth pattern (`gemini-flash-latest`, `X-goog-api-key` header) established Day 3 and used in Day 4's roadmap route — no new integration pattern needed.

Key implementation detail for Day 6 UI work: `averageScore` in the `/summary` response is computed server-side from the real per-question scores (not left to the AI), so the frontend can trust this number exactly as returned — no client-side recalculation needed when saving to `cc_interview_history`.

Action for Day 6: Build `interview.html`'s conversational state machine (question number, `previousQA` array, running score) using the exact request/response shapes verified today. No backend changes should be needed — Day 6 is frontend-only, per original Blueprint scope.

# DAY 2 — Environment Setup, Project Skeleton & Gemini API Connection

## 🎯 Objective

Set up the full project skeleton (frontend + backend folders), get a working Express server, obtain a Gemini API key, and confirm the AI connection works end-to-end with a simple test call.

## 📖 What I'll Learn

- Structuring a full-stack JS project

- Setting up Express and environment variables

- Making your first Gemini API call

- Git/GitHub basics for a fresh repo

## 🛠 Features to Build

- Project folder structure

- Express server with a health-check route

- A single test route that calls Gemini and returns a response

## 📝 Step-by-Step Implementation Plan

- Create root folder `careercopilot-ai/` with two subfolders: `client/` and `server/`.

- Inside `server/`, run `npm init -y`, then install: `express`, `cors`, `dotenv`, `node-fetch` (or use built-in fetch on Node 18+).

- Create `server/.env` with `GEMINI_API_KEY=your_key_here` and `PORT=5000`.

- Create `server/.gitignore` with `node_modules/` and `.env`.

- Manual step (wait for confirmation): Go to https://aistudio.google.com/app/apikey, sign in with a Google account, click "Create API Key," copy it into `.env`. Screenshot the key page (redact the key) before continuing.

- Build `server/index.js`: Express app, `cors()`, `express.json()`, a `GET /api/health` route returning `{status: "ok"}`.

- Build `server/routes/testGemini.js`: a `POST /api/test-gemini` route that sends a hardcoded prompt ("Say hello in one sentence") to the Gemini API endpoint (`generativelanguage.googleapis.com/v1beta/models/gemini-1.5-flash:generateContent`) using the API key from `.env`, and returns the text response.

- Wire the route into `index.js`.

- Run `node server/index.js`, test `GET /api/health` and `POST /api/test-gemini` using a browser or `curl`.

- Inside `client/`, create `index.html`, `style.css`, `script.js` — a minimal placeholder page with the CareerCopilot AI name and tagline, styled with a basic navy/blue palette to preview the brand direction.

- Initialize git at the root: `git init`, create `.gitignore`, first commit: "Day 2: project skeleton + Gemini connection".

- Manual step: Create a new GitHub repository named `careercopilot-ai`, push the initial commit. Screenshot the repo page.

## 📂 Files/Folders Created or Modified

careercopilot-ai/

├── client/

│   ├── index.html

│   ├── style.css

│   └── script.js

├── server/

│   ├── index.js

│   ├── routes/testGemini.js

│   ├── .env  (not committed)

│   ├── .gitignore

│   └── package.json

└── README.md (placeholder)

## 🔗 APIs / Libraries / Tools

- Google Gemini API (`gemini-1.5-flash` model, free tier)

- Express, cors, dotenv (npm)

## 🧪 Testing Tasks

- `GET /api/health` returns 200 and `{status:"ok"}`

- `POST /api/test-gemini` returns a real AI-generated sentence (not an error)

- Confirm `.env` is NOT visible in `git status` (i.e., properly ignored)

## 🐞 Common Issues & Debugging Tips

- 401/403 from Gemini: API key invalid or not loaded — check `.env` is in `server/` and `dotenv.config()` is called before use.

- CORS error in browser console: confirm `cors()` middleware is applied before routes.

- "fetch is not defined": ensure Node version ≥ 18, or install `node-fetch` and import it.

- Port already in use: change `PORT` in `.env` or kill the process using it.

## ✅ End-of-Day Checklist

- ☐ Gemini API key obtained and working

- ☐ Express server runs locally without errors

- ☐ Test route returns real AI output

- ☐ Placeholder frontend page loads and shows branding

- ☐ Code pushed to GitHub

## 📸 Expected Project State & Screenshots

- Terminal showing server running on localhost

- Browser/Postman screenshot of `/api/test-gemini` returning AI text

- Placeholder homepage in browser showing "CareerCopilot AI" branding

- GitHub repo page with first commit

## ➡️ Handoff Notes for Day 3

Server is running with a confirmed working Gemini connection. Next: design and build the actual UI screens (role selection, roadmap, interview, dashboard) as static HTML/CSS first, before wiring real AI logic.

# DAY 3 — UI/UX Design System & Static Screens

## 🎯 Objective

Design and build all core screens as static, non-functional HTML/CSS pages with a polished, consistent SaaS-style design system, so Day 4–6 can focus purely on functionality.

## 📖 What I'll Learn

- Building a reusable design system (colors, typography, spacing, components)

- Structuring a multi-screen frontend without a framework

- Responsive layout with CSS Grid/Flexbox

## 🛠 Features to Build

- Design system (CSS variables): color palette, typography scale, spacing, button/card/input styles

- Static screens: Landing/Home, Role Selection, Roadmap, Interview, Dashboard

- Shared navigation header and footer

## 📝 Step-by-Step Implementation Plan

- Define CSS custom properties in `client/style.css`: `--color-primary` (e.g. #2F6FED), `--color-navy` (#1A2B4C), `--color-bg` (#F7F9FC), `--color-text` (#111827), `--color-muted` (#6B7280), font stack (e.g. 'Inter', system-ui), spacing scale (4/8/16/24/32px), border-radius (8–12px), and a subtle shadow variable.

- Build a reusable component library section in CSS: `.btn-primary`, `.btn-secondary`, `.card`, `.progress-bar`, `.badge`, `.input-select`.

- Build `client/index.html` — Landing page: hero section with CareerCopilot AI name, tagline, a short value-prop paragraph, and a "Get Started" button linking to role selection.

- Build `client/role-select.html` — dropdown/card-based selection of the 5 roles, each with a short one-line description; "Continue" button.

- Build `client/roadmap.html` — displays roadmap sections (Core Skills, Learning Sequence, Recommended Resources) as cards with checkboxes (static for now); "Start Mock Interview" button.

- Build `client/interview.html` — question card, text area for answer, "Submit Answer" button, progress indicator ("Question 2 of 5"), and a readiness score badge in the header.

- Build `client/dashboard.html` — readiness score summary card, interview history table (static sample rows), and Learning Progress section (progress bar of completed roadmap milestones).

- Add a shared header (logo/wordmark + nav links) and footer, either duplicated per page or loaded via simple JS include.

- Make all pages responsive: test at 375px (mobile), 768px (tablet), 1280px (desktop) widths using browser dev tools.

- Commit: "Day 3: full static UI + design system".

## 📂 Files/Folders Created or Modified

client/

├── index.html

├── role-select.html

├── roadmap.html

├── interview.html

├── dashboard.html

├── style.css   (design system + all component styles)

├── components.js (shared header/footer injection, optional)

## 🔗 APIs / Libraries / Tools

- Google Fonts (Inter or similar, free)

- No JS frameworks required — vanilla is sufficient for this scope

## 🧪 Testing Tasks

- All 5 pages open correctly and link to each other

- Layout holds up at mobile, tablet, and desktop widths

- Consistent color/typography/spacing across all pages (no visual drift)

## 🐞 Common Issues & Debugging Tips

- Inconsistent spacing: always use the CSS variables, never hardcoded px values

- Buttons look different across pages: confirm shared class names (`.btn-primary`) are used everywhere, not one-off styles

- Layout breaks on mobile: check for fixed widths instead of `max-width` + `%`/`flex`

## ✅ End-of-Day Checklist

- ☐ Design system variables defined and used consistently

- ☐ All 5 static screens built and linked

- ☐ Responsive on mobile/tablet/desktop

- ☐ Pushed to GitHub

## 📸 Expected Project State & Screenshots

- Screenshot of each of the 5 pages (desktop view)

- One mobile-width screenshot showing responsive behavior

## ➡️ Handoff Notes for Day 4

All screens exist visually but contain no real logic or data. Next: build the role selection + AI roadmap generation feature, wiring the frontend to the backend Gemini route from Day 2.

# DAY 4 — Role Selection + AI-Generated Learning Roadmap (Feature 1)

## 🎯 Objective

Make role selection functional and connect it to a real Gemini-powered roadmap generation endpoint, rendering dynamic AI content into the roadmap page.

## 📖 What I'll Learn

- Prompt engineering for structured, consistent AI output

- Fetching and rendering dynamic data in vanilla JS

- Passing state between pages without a framework (localStorage or URL params)

## 🛠 Features to Build

- `POST /api/roadmap` backend endpoint

- Prompt template producing structured JSON: skills, learning sequence, resource recommendations

- Frontend logic to call this endpoint and render the roadmap dynamically

- Checkbox interactivity with localStorage persistence

## 📝 Step-by-Step Implementation Plan

- In `server/routes/roadmap.js`, build `POST /api/roadmap` accepting `{ role: "AI/ML Engineer Intern" }`.

- Write a role-specific prompt template instructing Gemini to return strict JSON with this shape: `{ coreSkills: [string], learningSequence: [{step, description}], resources: [{title, type, description}] }`. Include the instruction: "Respond with valid JSON only, no markdown formatting, no explanation."

- Add a `ROLE_CONTEXT` lookup object in the backend with a short paragraph per role (AI/ML Engineer Intern gets the most detailed context, e.g., mentioning Python, ML fundamentals, data structures, model evaluation, deployment basics) to inject into the prompt for better relevance.

- Parse the Gemini response as JSON (strip markdown code fences if present — Gemini sometimes wraps JSON in ```json). Handle parse errors gracefully with a fallback error message.

- On `client/role-select.html`, wire the "Continue" button: save selected role to `localStorage` (key: `cc_selected_role`), then redirect to `roadmap.html`.

- On `client/roadmap.html` load: read `cc_selected_role` from localStorage, call `POST /api/roadmap`, show a loading state, then render the returned JSON into the existing card layout.

- Make roadmap checkboxes functional: clicking toggles a `cc_roadmap_progress_<role>` object in localStorage tracking completed step indices.

- Add a basic in-memory cache on the backend (object keyed by role) so repeated requests for the same role don't hit Gemini every time during testing/demo.

- Test all 5 roles individually to confirm consistent, well-formed output.

- Commit: "Day 4: AI roadmap generation feature complete".

## 📂 Files/Folders Created or Modified

server/

├── routes/roadmap.js

├── prompts/roadmapPrompt.js

client/

├── role-select.html (functional)

├── roadmap.html (dynamic rendering)

├── script.js (fetch + render + checkbox logic)

## 🔗 APIs / Libraries / Tools

- Gemini `generateContent` endpoint (reused from Day 2)

- Browser `localStorage` API

- `fetch()` for frontend-backend communication

## 🧪 Testing Tasks

- Roadmap generates correctly for all 5 roles

- Invalid/malformed AI JSON is caught and shows a friendly error, not a crash

- Checkbox state persists after page refresh

- Loading state displays while waiting for AI response

## 🐞 Common Issues & Debugging Tips

- Gemini returns JSON wrapped in ```json fences: strip with a regex before `JSON.parse()`

- Inconsistent JSON structure between calls: tighten the prompt with an explicit example of the exact JSON shape expected

- localStorage returns null on first visit: always guard with `JSON.parse(data || "{}")`

- CORS/fetch failing from file:// protocol: serve `client/` via a simple local server (e.g., VS Code Live Server) instead of opening the HTML file directly

## ✅ End-of-Day Checklist

- ☐ Role selection saves and passes state correctly

- ☐ Roadmap endpoint returns valid structured JSON for all 5 roles

- ☐ Roadmap renders dynamically with no placeholder data

- ☐ Checkbox completion persists across refresh

- ☐ Pushed to GitHub

## 📸 Expected Project State & Screenshots

- Role selection page with a role chosen

- Roadmap page showing real AI-generated content for AI/ML Engineer Intern

- Roadmap page showing a second role for comparison

- Checkbox marked complete, then page refreshed showing it stayed checked

## ➡️ Handoff Notes for Day 5

Roadmap generation is fully functional and persisted. Next: build the core conversational mock interview feature — this is the most complex feature, so Day 5 focuses on the backend logic and Day 6 on frontend interactivity/polish.

# DAY 5 — Mock Interview Backend Logic (Feature 2, Part 1)

## 🎯 Objective

Build the backend logic for the conversational interview: question generation, answer evaluation, and readiness scoring — fully testable via API calls before wiring the UI.

## 📖 What I'll Learn

- Multi-turn prompt design for adaptive AI conversations

- Designing a simple scoring algorithm combined with AI judgment

- Managing session-like state without a database

## 🛠 Features to Build

- `POST /api/interview/question` — generates the next question given role + question number + prior Q&A history

- `POST /api/interview/evaluate` — evaluates a submitted answer, returns strengths/improvements/example + a numeric score contribution

- `POST /api/interview/summary` — generates final summary + recommended learning topics from the full session

## 📝 Step-by-Step Implementation Plan

- In `server/routes/interview.js`, build `POST /api/interview/question` accepting `{ role, questionNumber, previousQA: [] }`. Prompt Gemini to generate ONE realistic interview question appropriate for the role and question number (e.g., question 1 = intro/background style, question 3-4 = technical, question 5 = behavioral), avoiding repetition of previous questions.

- Build `POST /api/interview/evaluate` accepting `{ role, question, answer }`. Prompt Gemini to return strict JSON: `{ strengths: [string], improvements: [string], strongerExample: string, score: number (0-10) }`.

- Build `POST /api/interview/summary` accepting the full array of `{question, answer, score}` for the session. Prompt Gemini to return `{ overallFeedback: string, averageScore: number, recommendedTopics: [string] }`.

- Design the readiness score formula: average of the 5 per-question scores (0–10 scale), converted to a percentage for display (e.g., `(avg/10)*100`).

- Add input validation: reject empty answers, cap answer length to avoid abuse/errors.

- Write a small Node test script (`server/test-interview-flow.js`) that simulates a full 5-question session end-to-end by calling these three routes in sequence with sample answers, logging output to verify coherence.

- Refine prompts based on test output — check that questions don't repeat, evaluations are constructive (not just praise or just criticism), and JSON is reliably well-formed.

- Commit: "Day 5: interview backend logic complete and tested".

## 📂 Files/Folders Created or Modified

server/

├── routes/interview.js

├── prompts/interviewPrompts.js

├── test-interview-flow.js (temporary test script, not shipped to frontend)

## 🔗 APIs / Libraries / Tools

- Gemini `generateContent` endpoint, reused pattern from Days 2 & 4

## 🧪 Testing Tasks

- Run the full simulated session script for at least 2 different roles

- Confirm questions vary in style/difficulty across the 5-question arc

- Confirm evaluation JSON always parses correctly (test with a deliberately weak/short answer, and a strong detailed answer)

- Confirm summary route produces sensible recommended topics based on weak areas

## 🐞 Common Issues & Debugging Tips

- Questions repeat or feel generic: pass `previousQA` explicitly into the prompt with an instruction to avoid overlap

- Score doesn't reflect answer quality: add few-shot examples in the prompt (e.g., "a vague answer scores 3-4, a specific well-structured answer scores 8-9")

- JSON parsing fails intermittently: add a retry-once mechanism, and always strip code fences before parsing

## ✅ End-of-Day Checklist

- ☐ All three interview routes working and tested via script

- ☐ Readiness score formula implemented and produces sensible values

- ☐ JSON parsing is reliable across multiple test runs

- ☐ Pushed to GitHub

## 📸 Expected Project State & Screenshots

- Terminal output of the full simulated interview flow (all 5 Q&A + summary)

- Example of one evaluation JSON response shown in terminal/Postman

## ➡️ Handoff Notes for Day 6

Interview logic is fully working on the backend and validated via a simulated flow. Next: build the frontend conversational UI on `interview.html`, wiring it to these three routes with proper state management for a real user session.

# DAY 6 — Mock Interview Frontend & Full Interactive Flow (Feature 2, Part 2)

## 🎯 Objective

Wire the interview.html screen to the Day 5 backend routes, creating the full conversational mock interview experience end-to-end.

## 📖 What I'll Learn

- Managing client-side session state through a multi-step flow

- Building responsive AI-feedback UI patterns (loading, reveal, transition)

- Connecting a complete feature loop from user input to AI output to persisted result

## 🛠 Features to Build

- Full interview session flow: question → answer submission → feedback reveal → next question → final summary

- Live-updating readiness score during the session

- Session saved to localStorage on completion (for dashboard history)

## 📝 Step-by-Step Implementation Plan

- On `interview.html` load: read `cc_selected_role` from localStorage; call `POST /api/interview/question` with `questionNumber: 1, previousQA: []`; render the question.

- Build the answer submission handler: on click, send `{role, question, answer}` to `/api/interview/evaluate`, show a loading state, then render strengths/improvements/stronger example in a feedback card below the answer box.

- Add a "Next Question" button that appears after feedback is shown; clicking it calls `/api/interview/question` again with the updated `previousQA` array (built up client-side) and increments the progress indicator.

- Update the readiness score badge in the header after each evaluation (running average of scores so far).

- After question 5's feedback, instead of "Next Question," show "Finish Interview" — this calls `/api/interview/summary` with the full session array.

- Render the final summary on a completion state of the same page (or a `summary.html` section): overall feedback, final readiness score, recommended topics.

- On summary render, save the session to localStorage under `cc_interview_history` (array of `{date, role, score}`), and update the role's `cc_roadmap_progress` if recommended topics map to existing roadmap items.

- Add a "View Dashboard" button on the summary screen.

- Test the full flow at least 3 times end-to-end for different roles, checking for state bugs (e.g., stale previousQA, score miscalculation).

- Commit: "Day 6: full interactive mock interview flow complete".

## 📂 Files/Folders Created or Modified

client/

├── interview.html (fully functional)

├── script.js (interview state machine logic)

## 🔗 APIs / Libraries / Tools

- Routes from Day 5 (`/api/interview/question`, `/evaluate`, `/summary`)

- `localStorage` for session history

## 🧪 Testing Tasks

- Complete a full 5-question session without errors for 2+ roles

- Refresh mid-session — confirm graceful behavior (acceptable for v1.0: session resets, documented as known limitation)

- Confirm readiness score updates visibly after each answer

- Confirm session appears in `cc_interview_history` in localStorage after completion (check via browser dev tools)

## 🐞 Common Issues & Debugging Tips

- Score not updating: confirm you're recalculating the running average from the full scores array, not just the latest score

- Next question button doesn't advance: check `questionNumber` state is incremented before the next fetch call

- Feedback card overlaps question card: review CSS for consistent card spacing from Day 3 design system

- Duplicate localStorage entries: ensure you push to history only once, on the summary screen, not on every render

## ✅ End-of-Day Checklist

- ☐ Full 5-question interview flow works end-to-end

- ☐ Feedback displays correctly after every answer

- ☐ Readiness score updates live

- ☐ Final summary renders and saves to history

- ☐ Pushed to GitHub

## 📸 Expected Project State & Screenshots

- Mid-interview screenshot showing question + feedback card

- Final summary screen screenshot

- Browser dev tools screenshot showing `cc_interview_history` populated

## ➡️ Handoff Notes for Day 7

The two core AI features (roadmap + interview) are fully functional. Next: build the dashboard to visualize all this persisted data, completing the third major feature area.

# DAY 7 — Progress Dashboard (Feature 3) + Learning Progress Section

## 🎯 Objective

Build the fully functional dashboard: readiness score summary, interview history, and the Learning Progress section tracking roadmap milestone completion.

## 📖 What I'll Learn

- Aggregating and visualizing localStorage data

- Building simple, clean data visualizations without a charting library (or with a lightweight one)

- Designing an at-a-glance "product" screen that feels alive

## 🛠 Features to Build

- Readiness score summary card (overall + most recent session)

- Interview history table/list (role, date, score)

- Learning Progress section: completed vs. total roadmap milestones across selected role(s), shown as a progress bar

- Empty states for first-time users with no data yet

## 📝 Step-by-Step Implementation Plan

- On `dashboard.html` load, read `cc_interview_history` and `cc_roadmap_progress_<role>` from localStorage.

- Build the readiness score summary card: show the most recent session's score prominently, plus an all-time average across sessions.

- Build the interview history table: iterate `cc_interview_history`, render rows (date formatted nicely, role, score, a colored badge for score range e.g. green ≥70%, amber 40-69%, red <40%).

- Build the Learning Progress section: for the currently selected role, calculate `completedSteps / totalSteps` from `cc_roadmap_progress_<role>` and the roadmap step count; render as a labeled progress bar (e.g., "6 of 10 milestones complete").

- If the user has completed roadmaps/interviews for multiple roles, show a small role switcher so Learning Progress can be viewed per role.

- Build empty states: if no interview history exists yet, show a friendly prompt card ("You haven't completed a mock interview yet — start one now") linking to role-select.html.

- Add a "Start New Interview" and "View Roadmap" quick-action buttons on the dashboard for easy re-entry into the core flows.

- Polish visual consistency: confirm dashboard cards match the Day 3 design system exactly (spacing, colors, shadows).

- Test with: (a) completely empty localStorage (first-time user), (b) one completed session, (c) multiple sessions across different roles.

- Commit: "Day 7: dashboard and learning progress feature complete".

## 📂 Files/Folders Created or Modified

client/

├── dashboard.html (fully functional)

├── script.js (dashboard rendering logic)

## 🔗 APIs / Libraries / Tools

- `localStorage` only — no backend calls needed on this page

- Optional: a minimal lightweight charting approach using plain CSS (progress bars) rather than a JS charting library, to keep things simple

## 🧪 Testing Tasks

- Dashboard renders correctly with zero data (empty state)

- Dashboard renders correctly with 1 and with 3+ sessions

- Learning Progress bar accurately reflects checked roadmap items

- Score badge colors match the correct thresholds

## 🐞 Common Issues & Debugging Tips

- Dashboard crashes on first visit: always guard against `null`/undefined localStorage keys with default empty arrays/objects

- Progress bar shows 0% incorrectly: confirm the total step count matches the actual roadmap length returned by the AI (don't hardcode a total)

- Dates display oddly: use `new Date(iso).toLocaleDateString()` for clean formatting

## ✅ End-of-Day Checklist

- ☐ Dashboard shows readiness score summary

- ☐ Interview history renders correctly

- ☐ Learning Progress section works and reflects real data

- ☐ Empty states handled gracefully

- ☐ Pushed to GitHub

## 📸 Expected Project State & Screenshots

- Dashboard with empty state (fresh browser/incognito)

- Dashboard with populated data (score, history, learning progress bar)

## ➡️ Handoff Notes for Day 8

All three core features (roadmap, interview, dashboard) are complete and functional. Next: full visual polish pass, responsive QA, and cross-browser testing — no new features, only refinement.

# DAY 8 — Visual Polish, Responsive QA & Bug Fixing

## 🎯 Objective

Elevate the app from "functional" to "portfolio-quality" through a dedicated polish pass: consistent branding, micro-interactions, responsive fixes, and thorough bug hunting — no new features added today.

## 📖 What I'll Learn

- Professional UI polish techniques (transitions, hover states, loading skeletons)

- Systematic QA methodology

- How to prioritize fixes under time constraints

## 🛠 Features to Build (Polish Only)

- Hover/focus states on all buttons and interactive elements

- Loading skeletons/spinners for all AI calls (replacing plain "Loading..." text if still present)

- Smooth transitions between interview questions

- Consistent logo/wordmark placement across all pages

- Favicon and page titles

## 📝 Step-by-Step Implementation Plan

- Do a full click-through of every screen and every flow (role select → roadmap → interview → summary → dashboard) and write a running bug list.

- Fix all functional bugs found first, before touching visual polish.

- Add CSS transitions (`transition: all 0.2s ease`) to buttons, cards, and interactive elements for hover/active states.

- Replace plain-text loading states with a simple animated spinner or skeleton card matching the design system.

- Add a simple SVG or text-based logo/wordmark (e.g., stylized "CC" mark or "CareerCopilot AI" in the brand font) to the shared header, consistent on every page.

- Add a favicon (simple generated icon, can use a free favicon generator tool) and proper `<title>` tags per page (e.g., "CareerCopilot AI | Mock Interview").

- Run responsive QA again at 375px, 768px, 1280px, and 1440px — fix any overflow, wrapping, or spacing issues found.

- Test in at least two browsers (e.g., Chrome and Firefox/Edge) to catch rendering inconsistencies.

- Check all AI error states: temporarily break the API key to confirm the app fails gracefully with a user-friendly message rather than a blank screen or console-only error.

- Commit: "Day 8: visual polish, responsive fixes, and bug fixes".

## 📂 Files/Folders Created or Modified

client/

├── style.css (polish additions)

├── assets/favicon.ico

├── assets/logo.svg

├── all .html files (title tags, header consistency)

## 🔗 APIs / Libraries / Tools

- Free favicon generator (e.g., favicon.io) — manual step, screenshot when downloaded

## 🧪 Testing Tasks

- Full click-through with zero broken links or dead-end states

- Responsive check at 4 breakpoints

- Cross-browser check (2 browsers minimum)

- Simulated API failure shows friendly error message, not a crash

## 🐞 Common Issues & Debugging Tips

- Transitions feel janky: keep durations short (150–250ms) and only animate `transform`/`opacity`/`background-color`, not layout-triggering properties

- Logo inconsistent across pages: extract header into one HTML snippet and copy-paste identically, or load via `fetch()`+innerHTML include

- Favicon not showing: confirm `<link rel="icon" href="...">` is present in every page's `<head>`, and clear browser cache

## ✅ End-of-Day Checklist

- ☐ All known bugs from click-through fixed

- ☐ Hover/loading states polished across the app

- ☐ Consistent branding (logo, favicon, titles) on every page

- ☐ Responsive and cross-browser QA passed

- ☐ Pushed to GitHub

## 📸 Expected Project State & Screenshots

- Before/after comparison of one screen (optional but great for portfolio)

- Screenshot of loading state / spinner

- Screenshot of graceful error state

## ➡️ Handoff Notes for Day 9

App is feature-complete and polished. Next: prepare for deployment — environment variable handling for production, and getting both frontend and backend live on free hosting.

# DAY 9 — Deployment Preparation & Going Live

## 🎯 Objective

Deploy the backend to Render and the frontend to Netlify (or Vercel), connect them in production, and confirm the live app works exactly as it does locally.

## 📖 What I'll Learn

- Deploying a Node/Express backend to a free cloud host

- Deploying a static frontend to a free host

- Managing environment variables and CORS in production

- Debugging live deployment issues

## 🛠 Features to Build

- Production-ready environment variable setup

- Live backend URL

- Live frontend URL pointing to the live backend

## 📝 Step-by-Step Implementation Plan

- In `server/index.js`, update CORS config to allow the (soon-to-exist) frontend production URL, while keeping `localhost` allowed for continued local testing.

- Ensure the backend reads `PORT` from `process.env.PORT` (required by most free hosts) with a local fallback.

- Add a `server/package.json` start script: `"start": "node index.js"`.

- Manual step: Sign up for a free Render account (https://render.com) using GitHub login. Screenshot the dashboard.

- Manual step: Create a new "Web Service" on Render, connect the `careercopilot-ai` GitHub repo, set root directory to `server/`, build command `npm install`, start command `npm start`. Add the `GEMINI_API_KEY` environment variable in Render's dashboard (never commit it to GitHub). Screenshot the configuration before deploying.

- Manual step: Deploy and wait for the build to succeed. Screenshot the "Live" status and copy the generated backend URL (e.g., `https://careercopilot-api.onrender.com`).

- In `client/script.js`, replace all hardcoded `http://localhost:5000` API calls with the new production backend URL (consider a simple config constant at the top of the file for easy switching).

- Manual step: Sign up for a free Netlify account (https://netlify.com) using GitHub login. Screenshot the dashboard.

- Manual step: Deploy the `client/` folder via Netlify's "Add new site" → "Import from GitHub" (set base directory to `client/`, no build command needed for static HTML). Screenshot the deploy settings before deploying.

- Manual step: Wait for deploy to finish, screenshot the live site URL and confirm the homepage loads.

- Go back to Render, update the CORS-allowed origin in `server/index.js` to the actual Netlify URL, commit, and push (Render auto-redeploys on push).

- Test the full live flow end-to-end on the deployed URLs: role selection → roadmap → full interview → dashboard.

- Commit: "Day 9: backend and frontend deployed to production".

## 📂 Files/Folders Created or Modified

server/index.js (CORS + PORT updates)

client/script.js (production API URL)

No new folders — deployment is configuration, not new code

## 🔗 APIs / Libraries / Tools

- Render (free tier) — backend hosting

- Netlify (free tier) — frontend hosting

- GitHub — source for both deployments

## 🧪 Testing Tasks

- Live backend `/api/health` responds correctly

- Live frontend loads and successfully calls the live backend (check browser Network tab for successful requests, no CORS errors)

- Full user journey completed successfully on the live URLs, not just localhost

## 🐞 Common Issues & Debugging Tips

- CORS error in production only: the allowed origin in `server/index.js` must exactly match the deployed frontend URL (including https://, no trailing slash)

- Render free tier "spins down" when idle: first request after inactivity can take 30-60s to respond — this is expected; mention it in the README as a known limitation, and keep a loading state visible so it doesn't look broken

- Environment variable not found in production: confirm it was added directly in Render's dashboard, not just in the local `.env` file (which is gitignored and never uploaded)

- 404 on frontend routes: confirm Netlify's base/publish directory is correctly set to `client/`

## ✅ End-of-Day Checklist

- ☐ Backend live and responding on Render

- ☐ Frontend live and responding on Netlify

- ☐ Full end-to-end flow tested successfully in production

- ☐ No CORS or environment variable errors

- ☐ Pushed to GitHub

## 📸 Expected Project State & Screenshots

- Render dashboard showing "Live" backend status

- Netlify dashboard showing published frontend site

- Live app screenshot (homepage) with the real public URL visible in the browser address bar

- Screenshot of a completed interview flow on the live URL

## ➡️ Handoff Notes for Day 10

The app is fully live. Next: final QA pass on the live product, README and repo polish, and preparing all portfolio materials (this blueprint assumes the PRD and pitch deck were already generated on Day 1).

# DAY 10 — Final QA, README, Portfolio Packaging & Launch

## 🎯 Objective

Perform final end-to-end QA on the live product, write a professional GitHub README, tidy the repository, and package everything for portfolio and internship interview presentation.

## 📖 What I'll Learn

- Writing a professional technical README

- Final-stage QA discipline

- Presenting a technical project confidently in an interview context

## 🛠 Features to Build

- None — this day is QA, documentation, and packaging only

## 📝 Step-by-Step Implementation Plan

- Do one final full click-through of the live app as a brand-new user (use incognito/private browsing to simulate empty localStorage).

- Fix any last-minute critical bugs only — resist the urge to add new features this late (protect the deployed, tested state).

- Write `README.md` at the repo root including: project name + tagline, one-paragraph description, screenshot(s) of the live app, live demo link, key features list, tech stack, local setup instructions, architecture overview (simple diagram or bullet list of frontend/backend/AI/storage), known limitations (localStorage-only, Render free-tier cold start), and future scope bullets (from the PRD).

- Add 2-4 actual screenshots of the live app into a `/screenshots` folder and reference them in the README.

- Clean up the repository: remove any temporary test scripts (e.g., `test-interview-flow.js`) or move them into a `/dev-notes` folder if you want to keep them for reference; confirm `.env` was never committed (`git log --all --full-history -- server/.env` should return nothing).

- Add a `LICENSE` file (e.g., MIT) if desired for portfolio openness.

- Do a final commit and tag it as `v1.0`: `git tag v1.0 && git push --tags`.

- Prepare a short (60-90 second) verbal walkthrough script for interviews: what the problem is, what you built, one technical decision you're proud of, and what you'd add next — practice saying it out loud once.

- Cross-check the live app, README, PRD, and pitch deck are all consistent (same name, tagline, feature list, and screenshots where relevant).

- Final commit: "Day 10: v1.0 release — README, QA, and portfolio packaging complete".

## 📂 Files/Folders Created or Modified

README.md (comprehensive)

LICENSE

screenshots/ (new folder with live app screenshots)

## 🔗 APIs / Libraries / Tools

- None new — this is a documentation and QA day

## 🧪 Testing Tasks

- Full fresh-user journey on live URL in incognito mode, zero errors

- README renders correctly on GitHub (check formatting, image links work)

- Confirm no secrets exist anywhere in git history

## 🐞 Common Issues & Debugging Tips

- Screenshots broken in README on GitHub: use relative paths (`screenshots/dashboard.png`) and confirm the images were actually committed and pushed

- API key accidentally committed earlier in history: if found, rotate the Gemini key immediately (generate a new one, revoke the old one) even if you scrub git history, since old commits may be cached

- Render cold-start makes the live demo look broken during an interview: mention this proactively in the README and consider "waking up" the backend a minute before any live demo

## ✅ End-of-Day Checklist

- ☐ Live app passes a full fresh-user test with zero errors

- ☐ README is complete, professional, and renders correctly on GitHub

- ☐ Screenshots added and working

- ☐ No secrets committed anywhere in git history

- ☐ Repo tagged `v1.0`

- ☐ PRD, Blueprint, and Pitch Deck are consistent with the final product

## 📸 Expected Project State & Screenshots

- Final README as rendered on GitHub

- Full-app screenshot set (home, roadmap, interview, dashboard) saved in `/screenshots`

- GitHub repo showing `v1.0` tag

## ➡️ Handoff Notes — Project Complete

CareerCopilot AI v1.0 is live, tested, documented, and portfolio-ready. Any further work (Future Scope items from the PRD) should start as a new, separate task — not squeezed into this sprint. Congratulations on shipping a complete product lifecycle in 10 days.